Budget Planner App

- Mobile app: Flutter (one codebase for iOS + Android, great charts/animations)

- Backend: Python + Postgres

  - Recommended: FastAPI + Postgres (faster MVP, clean APIs)

  - Django is also fine, but I’d pick FastAPI for this project

- Jobs / background workers: yes — but mainly for:

  - generating upcoming recurring items

  - sending scheduled reminders

  - monthly rollovers/snapshots

(no bank “sync” in the free MVP)

- Notifications:

  - Start with local notifications (free, no server needed)

  - Add push + email later if you want multi-device and server-triggered alerts

- Security: yes — baseline essentials:

  - encryption at rest (DB/storage)

  - secrets management (env vars locally; secret manager in prod)

  - audit logs (login, exports, deletes)

  - least-privilege access (user vs admin)

## 1) MVP scope (free features we’re building first)

- Manual accounts (cash/checking/savings/credit)

- Manual transactions + split + notes + receipts (optional)

- Categories + rules-based auto-categorization

- Budgets (monthly, remaining, rollover optional)

- Goals (sinking funds)

- Recurring bills/subscriptions (manual setup + due dates)

- Reports (pie chart + trends)

- Export CSV

- Alerts/reminders (budget nearing, bill due)

## 2) Tech choices inside that plan (recommended defaults)

### Flutter app

- State management: Riverpod

- Local DB (fast + reliable): Drift (SQLite)

(Even with Postgres backend, local DB makes offline + fast UI easy.)

- Charts: fl_chart (pie + line/bar charts)

- Local notifications: flutter_local_notifications

- Auth storage: flutter_secure_storage

### Backend

- FastAPI + SQLAlchemy (or SQLModel) + Alembic migrations

- PostgreSQL

- Background jobs: Celery + Redis (or RQ + Redis)

- Auth: JWT (access + refresh tokens)

## 3) Database model (what we’ll create first)

Core tables:

- users

- accounts (type, starting_balance, currency)

- categories (and optional subcategories)

- transactions (account_id, amount, date, merchant, category_id, notes)

- transaction_splits (transaction_id, category_id, amount)

- budgets (month, category_id, budgeted_amount, rollover_enabled)

- recurring_rules (name, amount, frequency, next_due_date, category_id)

- goals (target_amount, current_amount, target_date)

- alerts (type, threshold, enabled)

- audit_logs (action, timestamp, metadata)

## 4) API endpoints (v1)

- Auth: POST /auth/register, POST /auth/login, POST /auth/refresh

- Accounts: GET/POST/PUT/DELETE /accounts

- Categories: GET/POST/PUT/DELETE /categories

- Transactions: GET/POST/PUT/DELETE /transactions (+ splits)

- Budgets: GET/POST/PUT /budgets?month=YYYY-MM

- Recurring: GET/POST/PUT/DELETE /recurring

- Reports: GET /reports/summary?month=YYYY-MM

- Export: GET /export/transactions.csv?from=...&to=...

## 5) Background jobs (what runs automatically)

- Nightly: generate “upcoming recurring” list + mark due reminders

- Hourly/daily: schedule notifications (bill due, budget threshold)

- Monthly: rollover budgets + snapshot net worth (optional)

## 6) Security baseline (we’ll implement from day 1)

- Password hashing (bcrypt/argon2)

- JWT + refresh tokens

- Row-level authorization (every query scoped to user_id)

- Encryption at rest (DB disk + sensitive fields if needed)

- Secrets in env vars (later: secret manager)

- Audit logs for: login, export, delete, settings changes

# Project phases (Option A: Offline-first)

## Phase 0 — Setup & foundation (must finish first)

Goal: project runs on emulator/device with clean architecture.

- Install Flutter SDK + set PATH

- VS Code + Flutter/Dart extensions

- Create project pocket_pulse

- Add core packages (recommended)

  - flutter_riverpod

  - go_router

  - drift + drift_flutter (+ build_runner)

  - path_provider

  - flutter_local_notifications

  - intl

  - csv (or implement export manually)

  - file_picker (for import/export)

- Implement:

  - App theme + routing shell

  - Bottom navigation (Dashboard / Transactions / Budgets / Recurring / Reports / Settings)

  - Database bootstrapping + seed default categories

✅ Done when: app opens with nav + empty screens + DB initialized.

## Phase 1 — Data layer (local database) ✅ core of offline app

Goal: Drift DB works fully for core entities.

- Create Drift tables + DAOs:

  - accounts, categories, transactions, splits, budgets, recurring_rules, goals

- Repositories wrapping DAOs (clean separation)

- Seed runner: default categories + sample data toggle

✅ Done when: you can create/read/update/delete records from a simple debug page.

## Phase 2 — Transactions (most important feature)

Goal: fully usable expense tracking.

- Accounts CRUD (create cash/checking/credit)

- Transaction list with filters (date/category/account)

- Add/edit transaction form

- Split transaction editor

- Notes + optional receipt attachment (optional in MVP)

✅ Done when: you can track expenses end-to-end and see totals update.

## Phase 3 — Budgets + category goals

Goal: monthly budgeting works.

- Monthly budget screen (budgeted/spent/remaining)

- Set budget per category (copy last month)

- Budget alerts thresholds (80% / 100%)

- Optional rollover logic

✅ Done when: budgets correctly reflect transaction spending for selected month.

## Phase 4 — Recurring bills/subscriptions (manual)

Goal: recurring items + due reminders.

- Create recurring rule (amount, frequency, next due date, category/account)

- Upcoming recurring list (next 14/30 days)

- Mark as paid → advances next due date

- Local notifications for due reminders

✅ Done when: the app reliably reminds and tracks recurring payments.

## Phase 5 — Reports & insights (pie charts + visuals)

Goal: dashboards feel premium and useful.

- Dashboard summary cards (Income, Spend, Remaining)

- Pie chart: spend by category (month)

- Trend chart: spend over months

- Top merchants/categories list

- Filters by month

✅ Done when: user can “understand spending” in 30 seconds.

## Phase 6 — Export/Import + backup (free but powerful)

Goal: user can move data in/out.

- Export transactions CSV (date range)

- Import CSV (map columns, preview, then import)

- Optional: local backup/restore file (JSON/zip)

✅ Done when: user can export for Excel and restore data after reinstall.

## Phase 7 — Polish, QA, release-ready

Goal: stable app experience.

- Empty states + error handling

- Performance (large transaction lists)

- UI polish (animations, micro-interactions)

- Basic privacy controls:

  - App lock (PIN/biometric) optional

  - Delete all data

- Test key logic:

  - budget calculations

  - recurring scheduling

  - CSV import parsing

✅ Done when: you can demo without crashes and data stays consistent.